The Idea: Automated "Operational Day" Reporting

The goal is to solve the problem of sales made after midnight being reported on the wrong calendar day.

Instead of a day ending at midnight, the restaurant owner will set a custom "start of day" time (e.g., 5:00 AM) in the settings. The system will then automatically and silently group all sales into the correct 24-hour "Operational Day". This ensures reports are accurate and requires no manual starting or stopping of shifts by the staff.

Implementation Roadmap

Here is the step-by-step plan to build this feature, from the database up to the user interface.

Step 1: Backend - Store the Setting

- Goal: Allow the custom start hour to be saved in the database.

- File: server/index.js

- Actions:

  - Create a new API endpoint: POST /api/settings/operational-day. This will receive an hour value (e.g., 5) and save it to the settings table in the database with a key like operational_day_start_hour.

  - Modify the existing GET /api/bootstrap endpoint to include this new operational_day_start_hour setting in its response, so the frontend receives it on startup.

Step 2: Backend - Update the Sales Reporting Logic

- Goal: Make the sales API understand and use the new Operational Day logic.

- File: server/index.js

- Actions:

  - Modify the GET /api/sales endpoint. Instead of accepting a startDate and endDate, it will now accept a single operationalDate.

  - Inside this endpoint, the code will fetch the stored operational_day_start_hour and calculate the true start and end timestamps for the database query. For example, a request for the date 2025-12-03 will be translated into a query for transactions between 2025-12-03 05:00:00 and 2025-12-04 04:59:59.

Step 3: Frontend - Global State Management

- Goal: Make the React app aware of the new setting and able to change it.

- File: src/context/PosContext.tsx

- Actions:

  - Add operationalDayStartHour: number to the global state.

  - Update the bootstrapData function to read this value from the API response and set it in the state.

  - Create a new function, updateOperationalDayStartHour(hour: number), which will call the new API endpoint from Step 1 to save the setting.

Step 4: Frontend - Admin Configuration UI

- Goal: Add a control in the admin panel for the user to change the setting.

- File: src/pages/AdminScreen.tsx

- Actions:

  - In the "Settings" or a new "General" tab, add a simple number input field for the "Operational Day Start Hour".

  - Add a "Save" button next to it that calls the updateOperationalDayStartHour function from our context.

Step 5: Frontend - Sales Screen Reporting UI

- Goal: Change the sales report to use the new day-based fetching logic.

- File: src/pages/SalesScreen.tsx

- Actions:

  - Replace the current date-range picker with a component that lets the user select a single day.

  - Modify the function that fetches sales. It will now pass the single selected date to the updated GET /api/sales endpoint. The backend will handle the rest of the logic. All existing client-side filtering (by user, etc.) will continue to work on the data that is returned.

This roadmap breaks the work into logical, manageable pieces. If you agree with this plan, we can begin with Step 1. Please provide the content for server/index.js.